#Daily Standup Meeting

| Project Name: Bus Timetable and Ticketing System | Group Name: Catan |
| --- | --- |
| Sprint Number: | Date and Time: 26/03/26 at 18:02 – 18:15 |

List of attendance:

- Name: Terry Leung Chew					Attended? YES/NO

- Name: Leo D’Hotman de Villier					Attended? YES/NO

- Name: Ore Orekoya					 	Attended? YES/NO

- Name: Anastasia Bholee					Attended? YES/NO

- Name: Ivan Pavlovskii						Attended? YES/NO

Project Progress:

Team Member (1): Terry Leung Chew:

- What did you accomplish yesterday?

Answer: Some discussions on the final product alongside the progression of the project. While also doing some information sharing for tomorrow’s meeting with our client, for some feedback, and to prepare for any queries she may have, and overall ask about the progression of the project to our developers.

- What will you do today?

Answer:  Plan on the report, for both the project and project management report. Split the task into sub sections, while discussing with the other team members on which part will be done by who from the Scrum Master

- What obstacles are impeding your progress?

Answer:  Content of the report along side the structure of where to begin and how to continue without problems regarding content of the report

Team Member (2): Leo D’Hotman de Villier:

- What did you accomplish yesterday?

Answer: Ask about the overall progression, check if any team members are struggling mainly developers and tester. While urging for the tester, to come due to some complications. And to provide any updates regarding the status of the testing. While also providing fruitful feedback and suggestions in the project shown by the developer and providing updates regarding the report and the teacher’s feedbacks.

- What will you do today?

Answer: Discuss matters regarding the reports for both project management and the overall report and monitoring the progress of both on the end of both sides regarding the secretary and I, while also for the report be dealt by the developers and tester.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Ore Orekoya:

- What did you accomplish yesterday?

Answer: NAN

- What will you do today?

Answer: Continue on the test cases, provide more feedback regarding the debugging. And provide all the test cases in the Github repository. While providing a table with all test cases to add on for the report.

- What obstacles are impeding your progress?

Answer: No obstacles were encountered

Team Member (4): Ivan Pavlovskii:

- What did you accomplish yesterday?

Answer: Ask for any feedback and suggestions from other teammates, including the Scrum Master and Secretary, while also fine tunning the website, for the debugging process. And fixing up some bugs regarding the database table, for both the client and admin. And fixing some other minor bugs.

- What will you do today?

Answer: Working on the project report, and fixing the bugs based on the feedback provided by the tester Ore. And from previous days, provide the codes to the tester for testing and debugging

- What obstacles are impeding your progress?

Answer: The word count and content of the project report being challenging to meet the following criteria.

Team Member (5): Anastasia Bholee:

- What did you accomplish yesterday?

Answer: Ask for any feedback and suggestions from other teammates, including the Scrum Master and Secretary, while also fine tuning the website, for the debugging process. And fixing up some bugs regarding the database table, for both the client and admin. And fixing some other minor bugs.

- What will you do today?

Answer: Working on the project report, and fixing the bugs based on the feedback provided by the tester Ore.

- What obstacles are impeding your progress?

Answer: The word count and content of the project report being challenging to meet the following criteria.

“Alone we can do so little; together we can do so much.” – Helen Keller